Housing Theme Group Minutes

11 March 2004

# Present

Emma Msigiti		Resident

Rob Slow			SCC Housing

Steve Cooke			Resident (Bcaf)

Joice Richards		Bndfc

# Apologies

Sam Sykes, Caroline Stiff,Chris Bennett

|  |  | Action by |
| --- | --- | --- |
| 1 | Minutes of last meeting Minutes of the last meeting were agreed |  |
| 2 | Matters Arising Woodside Demolition The reference to ‘we’ regarding the purchasing of the Fox and Duck was referring to SCC. RS confirmed that everything that is programmed will be demolished by the end of June. A number of blocks need to be put into the programme |  |
| 3 | Project Update Catherine Street Please see attached report Home Maintenance Scheme No rep was present and no report was received. JR confirmed to the meeting that it is part of the project that all funded project report their progress to the Theme Group, either a written report or in person. Residents raised the issue of inflated prices. There appears to be a large difference between what the surveyor states as a price for the work and what the company then quotes for a price for the job. Plus residents are only given 2 weeks to respond to whether they want the work carried out or not. This is not sufficient time for residents to make a decision and then raise the finance to pay for the work. JR stated that she would raise it with the project. | JR |
| 4 | Master Planning SC reported that the consultants have identified several ‘hot spots’ and were working on 3 options for each of these sites. The key issues in Fir Vale were access to the shops and the provision of parking and gardens for the housing. Public consultation events are being planned. The dates, times and venues to be confirmed. |  |
| 5 | Woodside Demolition Project RS reported that everything that had been programmed will be demolished by the end of June. The remaining 12 houses 1-5 Pye Bank Road – Empty 2-8 Gray Street – 2 occupants, the tenant has been pre allocated a property, the owner occupier is still considering options 31-35 Fox Street – 1 occupant, the tenant has rejected a property. RS informed the meeting that SCC can not CPO without a development plan for the site. With the exception of the above 3 blocks all properties are in the process of being demolished or in the process of being passed to the contractor. Rats It appears that the rats are now under control, although there has been sightings of mice. Drains The blocked drains on Fox Street continued to be blocked. Rubbish/Dumping This continues to be a major issue. The Housing office have ordered extra road sweeping to take place. Enhanced Landscaping The demolished sites on Andover Street, Gray Street, Andover Drive and Pye Bank Close are now ready for planting Replants’ site compound will be on site this week. There will be two planting seasons one after easter and the second in October. The hard landscaping will be taking place over the summer months May – September. A further bid for HMR was submitted to improve the lighting and maintenance of the site. |  |
| 6 | Proposed Projects (Brought up under A.O.B) No Projects submitted |  |
| 7 | A.O.B Residents asked whether Sure Start will be moving into the old Ellesmere Old Peoples Home. JR reported that Bndfc had not been informed. RS reported that the Housing Corporation will be investing in Burngreave again after several years of not funding any bids in the Burngreave areas. Funds will be made available to local Housing Associations to improve old properties and to build a number of new ones. Further details will be reported at the next meeting |  |
| 8 | Date of Next Meeting Thursday 13 May 6.00 BCAT Meeting Room |  |